Here's the compiled markdown file for all 7 tasks from 02 — Infra Build (Keeper):

text

# 02 — Infra Build (Keeper)

> The $8 infra task package — Plinko writes specs + acceptance criteria + review gate, Keeper executes. Same HITL pattern the live system will run on. Burn-down target: end of S2 (Week 1).

---

## Task 1 — Droplet hardening — Caddy/TLS, SSH-key-only, fail2ban

**Priority:** Urgent | **Status:** TO DO | **Owner:** Keeper | **Blocks:** All other List 02 tasks

### Outcome

A DigitalOcean droplet (Ubuntu 24.04 LTS, 8 vCPU / 16 GB / NVMe) running Caddy as the public-facing reverse proxy with automatic TLS, with SSH locked to keys-only, root login disabled, fail2ban watching SSH + Caddy logs, and UFW configured. This is the substrate every other List 02 task installs onto.

### Pre-flight

1. DigitalOcean account exists, Keeper is admin (List 01 → "DigitalOcean — droplet account").

2. Droplet provisioned: Ubuntu 24.04 LTS, 8 vCPU / 16 GB / NVMe, region chosen for latency.

3. DNS for the chosen hostname pointed at the droplet IP. Suggested subdomains: `paperclip.<domain>`, `claw.<domain>`, `infisical.<domain>` — all pointing at the same droplet, Caddy routes by Host header.

4. Local SSH keypair generated for `keeper` and `jon` (Ed25519: `ssh-keygen -t ed25519 -C keeper@twlv20`).

### Step-by-step

1. **First-login hygiene**: `ssh root@<ip>`, `apt update && apt -y full-upgrade`, install ufw/fail2ban/curl, set hostname `twlv20-prod`, timezone UTC.

2. **Create non-root sudo users**: `adduser keeper/jon`, add to sudo group, setup `.ssh/authorized_keys`, test logins.

3. **Harden sshd**: Drop-in `/etc/ssh/sshd_config.d/99-hardening.conf` (PermitRootLogin no, PasswordAuthentication no, AllowUsers keeper jon).

4. **UFW**: Default deny incoming, limit 22/tcp, allow 80/443/tcp.

5. **Caddy install**: Official apt repo, confirm service running.

6. **Caddyfile baseline**: Routes `paperclip./claw./infisical.` to localhost ports, JSON logs, auto TLS.

7. **fail2ban — SSH jail**: SSHD jail with maxretry=3.

8. **fail2ban — Caddy jail**: Custom filter for 401/403/404 status codes in Caddy JSON logs.

9. **Final lockdown**: Lock root password, enable services.

### Acceptance Criteria

- SSH `root@` denied; keeper/jon succeed with keys.

- UFW: 22/tcp LIMIT, 80/443/tcp ALLOW.

- Caddy active, TLS handshake works (502 OK).

- fail2ban jails active for sshd/caddy-status.

**Droplet IP:** 137.184.27.61

---

## Task 2 — Postgres 16 + pgvector install

**Priority:** Urgent | **Status:** TO DO | **Owner:** Keeper | **Depends on:** Task 1 | **Blocks:** Tasks 3, 4

### Outcome

PostgreSQL 16 with pgvector running on the hardened droplet, listening on the Unix socket and `127.0.0.1` only, with a non-superuser application role and tuning matched to 16 GB RAM. This is the data spine the Run-Log, tenant schema, and Infisical all sit on.

### Pre-flight

- Task 1 (Droplet hardening) shipped.

- DNS not relevant — Postgres never speaks publicly.

### Step-by-step

1. **Add the PGDG official apt repo (deb822 format)**

```bash

sudo apt -y install curl ca-certificates

sudo install -d /usr/share/postgresql-common/pgdg

sudo curl -o /usr/share/postgresql-common/pgdg/apt.postgresql.org.asc \

--fail https://www.postgresql.org/media/keys/ACCC4CF8.asc

sudo tee /etc/apt/sources.list.d/pgdg.sources << 'EOF'

Types: deb

URIs: https://apt.postgresql.org/pub/repos/apt

Suites: noble-pgdg

Architectures: amd64

Components: main

Signed-By: /usr/share/postgresql-common/pgdg/apt.postgresql.org.asc

EOF

sudo apt update

```

2. **Install Postgres 16 + pgvector**

```bash

sudo apt -y install postgresql-16 postgresql-client-16 postgresql-16-pgvector

psql -V  # confirm 16.x

ls -l /usr/lib/postgresql/16/lib/vector.so  # confirm pgvector library present

```

3. **Create the application role and the main database**

```sql

sudo -u postgres psql << 'SQL'

CREATE ROLE twlv20_app LOGIN PASSWORD :'app_pw';

ALTER ROLE twlv20_app NOSUPERUSER NOCREATEDB NOCREATEROLE NOBYPASSRLS;

CREATE DATABASE twlv20 OWNER twlv20_app;

\c twlv20

CREATE EXTENSION IF NOT EXISTS vector;

CREATE EXTENSION IF NOT EXISTS pgcrypto;

SQL

```

4. **Lock listener and `pg_hba.conf` to local-only** (configs for `postgresql.conf` and `pg_hba.conf`)

5. **Tune for 16 GB RAM** (tuning parameters in `conf.d/twlv20-tuning.conf`)

6. **Smoke-test pgvector** (create table, insert vectors, query L2 distance)

7. **Service health check**

```bash

sudo systemctl status postgresql@16-main

sudo -u postgres psql -c "SELECT version();"

```

### Acceptance Criteria

8 points: version 16.x, pgvector installed, local-only bind, role config, tuning values, smoke test passes, password stored.

---

## Task 3 — Tenant schema + RLS migration (per Plinko spec)

**Priority:** Urgent | **Status:** TO DO | **Owner:** Keeper | **Depends on:** Task 2 + schema.sql | **Blocks:** Tenant stubs, DB writes

### Outcome

Plinko's `infra/schema.sql` migration is applied to the `twlv20` database. Every tenant-scoped table carries `tenant_id`, has RLS enabled, has policies that key reads/writes on `current_setting('app.tenant_id')`, and `FORCE ROW LEVEL SECURITY` is set so the table owner is also subject to policies. Four tenant rows exist. An RLS isolation test passes for all four tenants.

### How RLS Will Be Used (so Keeper isn't guessing)

The agent runtime (`twlv20_app` role, `NOBYPASSRLS`) opens a Postgres connection per request and *immediately* runs `SELECT set_config('app.tenant_id', '<tenant-uuid>', false);` before any query. Every policy on every tenant-scoped table compares `tenant_id::text` to that GUC. If the runtime forgets to set the GUC, queries return zero rows (the GUC defaults to empty — fail-closed, not fail-open). Plinko owns the runtime side; Keeper's job is to make sure the SQL side is bulletproof.

### Pre-flight

- Postgres + pgvector done.

- `infra/schema.sql` from Plinko required.

### Tables

`tenants`, `users`, `credentials`, `skills`, `kb_docs`, `agents`, `runs`, `approvals`, `artifacts` (`tenants` table excepted from RLS).

### Steps

1. Apply: `psql ... -f infra/schema.sql`

2. Verify schema (`\dt`, `\d runs`)

3. Check RLS (`SELECT ... FROM pg_class`)

4. Verify policies (`\d+ <table>`)

5. Insert 4 tenants: `'pure-peptide'`, `'ajiri'`, `'sru'`, `'twlv20-internal'`

6. Run isolation test `infra/tests/rls_isolation.sql`

7. Test all 4×4 pairs

### Acceptance Criteria

All tables present, RLS/force_rls true, policies correct, 4 UUIDs captured, tests pass.

---

## Task 4 — Infisical — self-hosted install + per-tenant scoping

**Priority:** High | **Status:** TO DO | **Owner:** Keeper | **Depends on:** Tasks 1, 2 | **Blocks:** List 03 integrations

### Outcome

Self-hosted Infisical runs on the droplet behind Caddy at `infisical.<domain>`, with one project per tenant + one global project, machine identities scoped per tenant, and the encryption key backed up offline. Phase 1 secrets that currently live in a password manager (DO password, app DB pw, API keys from List 01) get migrated in. The agent runtime fetches secrets at request time using a tenant-scoped machine identity.

### Architectural Notes (so Keeper isn't picking shape blindly)

- Infisical needs **its own Postgres database and Redis** alongside the app. Reusing Twlv20's existing Postgres (Task 2) is acceptable for Phase 1 — create a separate `infisical` database in the same instance with its own owner role. Redis is new; install via apt.

- Deploy via **docker-compose** using the official `docker-compose.prod.yml` from the Infisical repo.

- The **encryption key** in `.env` is the master key. Losing it = losing every secret. **Back it up before storing the first real secret.**

- **Service tokens are deprecated.** Use Machine Identities throughout.

### Pre-flight

- Tasks 1, 2 done.

- Caddy block for `infisical.<domain>` already in place.

- Docker + docker-compose installed.

### Step-by-step (10 detailed steps)

1. Provision Postgres DB and Redis

2. Install Redis via apt

3. Pull Infisical repo and create `.env` with keys

4. Edit `docker-compose.yml`

5. Bring up services

6. Create projects per tenant + global project

7. Create Machine Identities scoped per tenant

8. Migrate secrets (e.g., `claude.api.key`, `openai.api.key`, etc.)

9. Verify secret access (cross-tenant isolation check)

10. Back up encryption key (offline + paper)

### Acceptance Criteria

9 points: site loads, services healthy, DB role correct, 5 projects created, machine identities scoped, secrets imported, key backed up, cross-tenant isolation verified.

### Review Gate

Jon verifies 4 secret access checks.

### Hazards

- Losing `ENCRYPTION_KEY`

- Postgres outage risk

- Port exposure

- Deprecated service tokens

- Store client secrets immediately

---

## Task 5 — Weekly encrypted Postgres snapshots → S3 / Backblaze B2

**Priority:** High | **Status:** TO DO | **Owner:** Keeper | **Depends on:** Tasks 2, 4 | **Review Gate:** Jon performs restore drill

### Outcome

Every Sunday at 03:00 UTC, the droplet runs `pg_dump` over both `twlv20` and `infisical` databases in custom format, encrypts each dump with GPG (symmetric, AES256), uploads to Backblaze B2 via rclone, retains the 8 most recent weekly snapshots, and emails on failure. A documented restore procedure has been exercised end-to-end on a scratch host.

### Why This Shape

- `pg_dump -Fc` (custom format) — compressed by default, supports parallel restore via `pg_restore -j`, and lets you cherry-pick tables on restore.

- **GPG symmetric (AES256), not asymmetric** — one passphrase to manage, simpler operations. The passphrase lives in Infisical (Phase 1, post-Task 4) under `backup.gpg.passphrase` AND offline.

- **Backblaze B2**: cheaper than S3, rclone native support.

- Weekly cadence matches contract §4.

### Pre-flight

- Tasks 1, 2, 4 complete (Postgres + Infisical).

- Confirm B2 bucket access with Jessie.

### Step-by-step (9 steps)

1. Install rclone/gpg/postgresql-client-16

2. Configure rclone for B2 (`b2-twlv20`)

3. Generate/store GPG passphrase (Infisical + offline + paper)

4. Backup script `/usr/local/sbin/twlv20-backup.sh` (dumps → encrypts → uploads → retention)

5. Postgres peer auth verification

6. systemd timer (weekly Sun 03:00 UTC)

7. Smoke test

8. **Restore drill** (acceptance): pull/decrypt/restore/verify row counts

9. Failure alert verification

### Script Overview

Bash script fetches passphrase from Infisical, dumps both DBs, GPG encrypts, rclone uploads, prunes to 8 newest per DB, alerts on failure.

### Acceptance Criteria

7 points: first run success, timer scheduled, retention logic, restore validation, alerts work, passphrase secured, physical separation.

---

## Task 6 — GitHub repo scaffold + CI + deploy hook (`twlv20-ai-skills`)

**Priority:** High | **Status:** TO DO | **Owner:** Keeper | **Depends on:** GitHub repo, droplet hardening, Postgres+RLS migration

### Outcome

The private repo `twlv20-ai-skills` is scaffolded with the per-tenant skill folder layout, baseline CI on every PR (lint + unit tests against the scaffold), and a deploy workflow that on merge to `main` SSHes to the droplet, pulls latest, and restarts the runtime via systemd. Branch protection is on. A no-op end-to-end deploy has fired successfully against the live droplet.

### Repo Layout

twlv20-ai-skills/
├── .github/
│ └── workflows/
│ ├── ci.yml # lint + test on PR
│ └── deploy.yml # deploy on merge to main
├── infra/
│ ├── schema.sql
│ ├── migrations/
│ └── tests/
│ └── rls_isolation.sql
├── runtime/ # Node.js host
│ ├── package.json
│ ├── src/
│ │ └── index.ts
│ ├── intake/
│ ├── integrations/
│ ├── runlog/
│ └── tests/
├── skills/
│ ├── global/
│ ├── pure-peptide/
│ ├── ajiri/
│ ├── sru/
│ └── twlv20-internal/ # each: skill.yaml, prompt.md, tests/
├── docs/
│ ├── ARCHITECTURE.md
│ └── RUNBOOKS/
├── README.md
└── .gitignore

text

### Step-by-step (10 steps)

1. Repo init

2. README

3. .gitignore

4. CI workflow (lint/test/schema-check)

5. Deploy workflow (appleboy/ssh-action)

6. Deploy user/key setup on droplet

7. systemd unit

8. GitHub secrets configuration

9. Branch protection

10. End-to-end no-op deploy test

### Acceptance Criteria (7 points)

Repo scaffolded, CI passes, deploy triggers, deploy user/sudo setup, branch protection, no-op deploy active, private key off droplet.

---

## Task 7 — Droplet Access

**Priority:** (none set) | **Status:** TO DO | **Created:** May 1

### Description

windows key + R

ssh root@137.184.27.61
pass: Twlv20$$12345

openclaw dashboard

new powershell tab
ssh -N -L 18789:127.0.0.1:18789 root@137.184.27.61

text

> *Note: Task was copied from #86b9qbeny — Droplet Access. Activity tagged @Keeper John.*

All 7 tasks extracted and compiled. The markdown covers the list description, all task outcomes, pre-flights, step-by-steps, acceptance criteria, owners, and dependency chains. You can save this directly as a .md file.